FlowBoard

Tasks Plan  •  Detailed Execution Breakdown

From Setup to Production  •  10 Phases (0-9)  •  50 Tasks (38+12 SA/Polish)  •  One Task at a Time

| Version | 1.1 • Enterprise Update (DIP, Project Invite in Project Service, IBrevoEmailService) |
| --- | --- |
| Date | 04 September 2026 |
| Author | Prashant Kumar Verma |
| Location | X:\Projects + coding\Dot Net\Full Stack Projects\FlowBoard |
| Tracking | TASK_LOG.md (updated per task completion) |

REORDERED SEPTEMBER 2026 — MNC Grade 10 Phases: 0 Setup → 1 Identity → 2 Company-Centric (6.1-6.5) → 3 Project Core (2.1-2.5) → 4 Realtime (3.1-3.3) → 5 Files & Charts (4.1-4.5) → 6 AI (7.1-7.7) → 7 SuperAdmin (SA.1-10) → 8 Polish (5.1-5.3) → 9 Production Deploy (5.4). Total 50 tasks, 38/50 completed, remaining 5.2 Tests, 5.3 Docs, 5.4 Deploy, 3.1-3.3 Realtime.

This document is the single source for task execution. Each task below maps to one TASK_LOG.md entry upon completion.

# Table of Contents

1.   How to Use This Plan (One Task at a Time + TASK_LOG.md)	3

2.   Phase Overview (10 Phases (0-9), 50 Tasks (38+12 SA/Polish), ~99 Hours)	3

3.   Phase 0: Setup & Foundation (5 Tasks)	4

4.   Phase 1: Identity & Auth - 6 Roles (5 Tasks)	6

5.   Phase 3: Project Core - CQRS (5 Tasks)	8

6.   Phase 4: Real-time & Messaging (3 Tasks)	10

7.   Phase 5: Files & Charts (Gemini) & Charts (4 Tasks)	11

8.   Phase 8: Polish & Phase 9: Production & Production Deploy (4 Tasks)	13

9.   Dependency Graph & Order	14

# What Was Actually Built — MNC Grade Execution Log (September 2026, 38/50, 10 Phases)

This Tasks Plan was designed first (before coding) as a single source for sequential execution. Below is what was actually built, in the final 10-phase order, with key todos per task — so a new developer can see the plan the original developer followed and what was achieved. All 50 tasks are tracked in Documents/TASK_LOG.md (now in Documents folder) with 8-section entries (Why/What Used/Why Useful/What It Does/What Achieved/Future Help).

## Phase 0 — Setup & Foundation (0.1-0.5) — 5/5 Completed

0.1 Git Init + Sibling Structure + README + TASK_LOG: git init at FlowBoard root, backend/ + frontend/ siblings, .gitignore (bin/obj/node_modules/dist/.env), README with badges ( .NET10 Angular22), TASK_LOG.md template. 0.2 Backend Scaffold: FlowBoard.slnx, Gateway.YARP 2.3, SharedKernel (BaseEntity, Result, DomainEvent), Shared.Contracts (TaskCreated etc.), 4 Services (Identity:5001, Project:5002, File:5003, Notification:5004) + YARP 11 routes. 0.3 Frontend Scaffold: Angular 22 Standalone, Tailwind 3.4.17, DaisyUI 4.12.14, TanStack Query 5.62, Signals, CDK 22, ApexCharts 3.49, SignalR 8.0.7. 0.4 Environment: .env.example + 5× appsettings.Development.json.example with PASTE_ placeholders, same keys local/prod. 0.5 TASK_LOG + Tasks Plan docx creation.

## Phase 1 — Identity & Auth (1.1-1.5) — 5/5 Completed

1.1 Domain + EF Core 10 [identity] 5 tables (Users, Organizations, Workspaces, WorkspaceMembers composite PK, RefreshTokens) + Enums + HasDefaultSchema. 1.2 Application: MediatR 12.4, JWT HS256 15m + Refresh 7d, BCrypt, FluentValidation, 6 roles (SuperAdmin global via Users.IsSuperAdmin). 1.3 API + YARP: 8 endpoints, HttpOnly refresh cookie Path=/ SameSite Lax, Brevo, Org/Workspace controllers. 1.4 Angular Auth: Signals, authGuard, roleGuard, authInterceptor, login/register/dashboard. 1.5 6-Role Verification: yarp.json Order 0 specific before 1, PM 201 vs Client 403 via Postman.

## Phase 2 — Company-Centric Org + Custom Roles & Permissions (6.1-6.5) — 5/5 Completed [Originally Phase 6, moved to Phase 2 to establish org model before Project Core]

6.1 Organization Model: [identity].Organizations OwnerId, [identity].OrganizationMembers composite (OrgId+UserId) Role 1/2/3. 6.2 Custom Workspace Roles: OrganizationWorkspaceRole (per org, e.g., Developer, QA) + WorkspaceMembers.CustomRoleId FK NoAction. 6.3 Permissions: Permission (32 keys: org:view, project:create, task:create, comment:create, attachment:view etc.) + RolePermission many-to-many, seeded via IdentitySeeder. 6.4 Role Management UI: Main Sidebar Roles CRUD + Role-Permissions matrix. 6.5 Members: Org → Workspace → Project members, Invite via Brevo, Assignee intersection org ∩ workspace ∩ project.

## Phase 3 — Project Core (2.1-2.5) — 5/5 Completed

2.1 Domain + EF [project] 7 tables (Projects, BoardLists, Tasks as TaskItem, SubTasks, Comments, ActivityLogs, OutboxMessages) + Board/Team/Sprint/Status. 2.2 Application: MediatR CQRS 10 handlers, CreateProject (OrgAdmin/SuperAdmin + custom project:create), CreateTask, MoveTask (Redis lock), AddComment. 2.3 API: ProjectsController, TasksController, YARP Order, pagination Clamp 1-100, AsNoTracking, 404/409/403 per Human Error Rule. 2.4 Board: CDK DragDrop, TanStack board:{id} 5m. 2.5 Filtering: GET /api/tasks?search=&priority=&label= + board 5m tasks 2m.

## Phase 4 — Real-time & Messaging (3.1-3.3) — 0/3 Pending

3.1 CloudAMQP + MassTransit 8.3 + Outbox 2s poll (Project OutboxMessages → fanout flowboard.events). 3.2 SignalR 10.0 Hub :5004 /hubs/board Groups workspace:{id} + Upstash backplane. 3.3 CDK DragDrop + Redis lock SET NX PX 5000 + optimistic + realtime invalidations.

## Phase 5 — Files & Charts & Analytics (4.1-4.5) — 5/5 Completed

4.1 File Domain + [file] Attachments + Outbox. 4.2 Cloudinary: RawUploadParams public_id <255 25MB whitelist, FileService with org/workspace/project permission checks via CustomRoleId. 4.3 Org Dashboard: 6 KPIs + 5 charts (TotalTokens fix). 4.4 Project Dashboard: 5 KPIs + burndown + 5 charts shared. 4.5 Sprints: Board → Sprint, selector + burndown.

## Phase 6 — AI Intelligence (7.1-7.7) — 7/7 Completed

7.1 Gemini Provider: gemini-3.5-flash 15 RPM, HttpClient 8s retry 429, hash/preview 500. 7.2 Groq Provider: llama-3.1-8b free tier. 7.3 Enhance: title-only 2048 tokens, human error. 7.4 Criteria: checkbox pending until Save. 7.5 Breakdown: subtasks checkbox batch. 7.6-7.7 Usage: AiUsageLog [project].AiUsageLogs hash/preview, Org + Project sidebars GROUP BY.

## Phase 7 — SuperAdmin Platform (SA.1-10) — 10/10 Completed

Single module in Identity.Service: Dashboard (global KPIs), Organizations (8 cols suspend/activate/delete), Users (OrgAdmins + 7d grace + PendingUserSuspension), Subscriptions (Free/Pro/Business/Enterprise enum+table), Activity (audit), System (10 services health), Support (Complaint/Reply threaded), Feature Flags (4 AI global+per-org), AI Usage (aggregate, no prompts), Settings (9 sections). SuperAdmin is platform owner, not customer browser — least privilege.

## Phase 8 — Polish (5.1-5.3) — 1/5 In Progress

5.1 YARP Rate Limit + Serilog + Scalar: Sliding Window Counter 200 IP/300 User via Lua atomic (RateLimitMiddleware.cs), Serilog JSON daily 30d per service with CorrelationId, Scalar BluePlanet /scalar. 5.2 Tests: xUnit 70% (separate backend/tests/FlowBoard.UnitTests + IntegrationTests, not inside Services) — 40 unit + 15 integration. 5.3 Docs: README v1.3, Architecture Rules, Redis Guide + Rate Limiter, Tasks Plan, System Design. 5.4 Deploy: Vercel + MonsterASP.net same keys, 5.5 Future.

## Phase 9 — Production Deployment (5.4) — Pending

MonsterASP.net (Gateway :80 → 5001-5004) + Vercel (flowboard-web) + Upstash rediss + CloudAMQP amqps + Cloudinary + Brevo + Gemini — same keys local/prod, only URLs differ (environment.ts vs environment.prod.ts + Vercel NG_APP_API_URL). No staging.

10.   Appendix: Conventions, Repo Structure, Hourly Estimator	15

# 1. How to Use This Plan (One Task at a Time + TASK_LOG.md)

Rule: Complete tasks sequentially in order listed (0.1 -> 0.2 -> ... -> 5.4). Do not start next until current is Done and TASK_LOG.md is updated. Each task completion produces a summary entry in TASK_LOG.md with 6 fields: Why / What Used / Why Useful / What It Does / What Achieved / Future Help.

| Field in TASK_LOG.md | What to Write | Example |
| --- | --- | --- |
| Why | Reason for this task's order, problem it solves | Need auth + 6 roles before any business logic - blocks Project.Service |
| What Used | Exact libs/versions | ASP.NET Identity 10.0, JWT Bearer 10.0, Brevo API v3 |
| Why Useful | MNC interview value | Proves RBAC + tenant isolation - top MNC Q |
| What It Does | Concrete behavior | POST /api/auth/register -> creates User + Org + Workspace + Refresh cookie |
| What Achieved | Deliverable + metric | 5 endpoints locally, 70% unit coverage, HttpOnly cookies |
| Future Help | How it unlocks next | Project.Service will check WorkspaceMembers.Role, Angular Signals will store currentUser |

Status values: Pending -> In Progress -> Completed (with Date). Progress Overview table in TASK_LOG.md tracks 26 tasks. This docx is read-only plan; TASK_LOG.md is living log.

# 2. Phase Overview (10 Phases (0-9), 50 Tasks (38+12 SA/Polish), ~99 Hours)

| Phase | Tasks | Focus | Hours | Deploy Target |
| --- | --- | --- | --- | --- |
| 0: Setup & Foundation | 0.1 - 0.5 (5 tasks) | Git, sibling structure, .NET10 sln, Angular22 + Tailwind/DaisyUI, env same keys, logs | 8h | Local dev ready |
| 1: Identity & Auth | 1.1 - 1.5 (5 tasks) | 6 roles (PM can create proj), JWT/Refresh, Brevo invites, Angular Auth | 18h | Local |
| 2: Project Core | 2.1 - 2.5 (5 tasks) | Domain, CQRS MediatR, YARP, Redis cache, Angular Board (TanStack) | 22h | Local |
| 3: Real-time & Messaging | 3.1 - 3.3 (3 tasks) | CloudAMQP + MassTransit Outbox, SignalR 10.0, CDK DragDrop + lock | 14h | Local |
| 4: Files & Charts & Analytics | 4.1 - 4.5 (5 tasks) | Cloudinary, Attachments, Org/Project/Sprint Charts (ApexCharts) | 18h | Local |
| 7: AI Intelligence (Gemini + Groq) | 7.1 - 7.7 (7 tasks) | Draft/Enhance/Criteria/Breakdown/AiLogs Org/Project | 17h | Local |
| 5: Polish & Prod Deploy | 5.1 - 5.4 (4 tasks) | Rate limit, Serilog, tests 70%, README/Postman, MonsterASP.net + Vercel | 13h | Production |
| Total | 40 Tasks |  | ~110h | Local -> Prod |

Hours are part-time estimates (evenings). One task at a time keeps cognitive load low and ensures each TASK_LOG.md entry is meaningful.

# 3. Phase 0: Setup & Foundation (5 Tasks - 8 Hours) — 0.1-0.5 Completed (5 Tasks - 8 Hours)

Goal: Local dev ready with correct sibling structure, empty but buildable .NET10 + Angular22 projects, same keys for local/prod, git and logs in place. No business logic yet.

### Task 0.1: Git Init + GitHub + Sibling Structure + README + TASK_LOG Setup

| Field | Detail |
| --- | --- |
| Objective | Initialize Git in FlowBoard root, create sibling backend/ and frontend/ structure, push to GitHub, create base README. |
| Hours | 1.5h |
| Dependencies | None - First task |
| Status | Completed (via this docx creation) |

Key Actions:

Create folders: FlowBoard/backend, FlowBoard/frontend, FlowBoard/Documents (already exists with System Design v1.2)

git init at FlowBoard root (not inside backend/ or frontend/)

Create .gitignore (Visual Studio + Angular + Env): bin/, obj/, node_modules/, dist/, .env, appsettings.Development.json secrets

Create backend/.gitkeep and frontend/.gitkeep or initial scaffold placeholders

Create README.md with project pitch, stack badges, live demo placeholders (Vercel + MonsterASP.net)

git add ., git commit -m 'chore: init FlowBoard - backend/frontend sibling + gitignore', git branch -M main, git remote add origin, git push -u origin main

Verify Documents/FlowBoard_System_Design.docx (v1.2) present, TASK_LOG.md and Tasks Plan docx present

Deliverables:

Git repo initialized at FlowBoard root, first commit pushed to GitHub

Folder structure: backend/, frontend/, Documents/, TASK_LOG.md, README.md, .gitignore

README.md with title, stack table, architecture snippet, team/roles preview

Exit Criteria (must pass before next task):

git log shows initial commit

GitHub repo shows files (not empty)

Folder structure matches Appendix 23.1 (backend/ + frontend/ sibling)

TASK_LOG.md Task 0.1 section updated to Completed

TASK_LOG.md Entry: After completion, append section '## Task 0.1: Git Init + GitHub + Sibling Structure + README + TASK_LOG Setup' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 0.2: Backend Solution Scaffold (.NET 10 + YARP 2.3 + BuildingBlocks)

| Field | Detail |
| --- | --- |
| Objective | Create empty but buildable .NET 10 solution with YARP Gateway and shared kernel - no services logic yet. |
| Hours | 2h |
| Dependencies | Task 0.1 |
| Status | Pending |

Key Actions:

dotnet new sln -n FlowBoard at backend/

dotnet new webapi -n Gateway.YARP -f net10.0 (clean, remove WeatherForecast), add Yarp.ReverseProxy 2.3.x, create yarp.json placeholder routes

Create BuildingBlocks/SharedKernel (classlib net10.0): BaseEntity, Result<T>, DomainEvent, IAggregateRoot

Create BuildingBlocks/Shared.Contracts (classlib net10.0): Integration events (TaskCreatedEvent, etc. empty records)

Create Services folders: Identity.Service, Project.Service, File.Service, Notification.Service as webapi net10.0 placeholders (Program.cs with builder.WebApplication)

dotnet sln add all projects, dotnet restore + dotnet build succeeds (no errors)

Add SharedKernel reference to all services, Shared.Contracts to Project + Notification

Deliverables:

backend/FlowBoard.sln with 7 projects (Gateway.YARP, 2 BuildingBlocks, 4 Services)

Gateway.YARP with YARP 2.3 config skeleton, Serilog placeholder, Health Checks placeholder

SharedKernel + Shared.Contracts buildable classlibs

dotnet build passes (0 warnings)

Exit Criteria (must pass before next task):

dotnet build backend/FlowBoard.sln succeeds

dotnet run Gateway.YARP -> GET /health returns 200 (placeholder)

TASK_LOG.md Task 0.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 0.2: Backend Solution Scaffold (.NET 10 + YARP 2.3 + BuildingBlocks)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 0.3: Frontend Scaffold (Angular 22 Standalone + Tailwind + DaisyUI + TanStack Query + ApexCharts + SignalR)

| Field | Detail |
| --- | --- |
| Objective | Create Angular 22 standalone app with Tailwind/DaisyUI responsive setup and key libs installed but no features yet. |
| Hours | 2h |
| Dependencies | Task 0.2 |
| Status | Pending |

Key Actions:

npx @angular/cli@22 new flowboard-web --standalone --routing --style=css --skip-git (at frontend/flowboard-web)

Install: tailwindcss 3.4.17, daisyui 4.12.14, @tanstack/angular-query 5.62, @microsoft/signalr 8.0.7, @angular/cdk 22.0, ng-apexcharts 1.8 + apexcharts 3.49, lucide-angular, axios

npx tailwindcss init, configure tailwind.config.js content src/**/*.{html,ts}, plugins [daisyui], create src/styles.css with @tailwind directives

Configure Angular CLI to use Tailwind, verify DaisyUI button renders

Create folder structure: frontend/flowboard-web/src/app/core (interceptors, guards, services), shared, features (empty), environments (environment.ts, environment.prod.ts)

Create vercel.json SPA fallback, angular.json outputPath dist/flowboard-web/browser

ng build --configuration production succeeds, ng serve --port 4200 serves blank app with Tailwind

Deliverables:

frontend/flowboard-web Angular 22 project buildable

Tailwind + DaisyUI working (verified via <button class='btn btn-primary'>)

Core libs installed (TanStack, SignalR, CDK, ApexCharts), environments created

ng build passes, dist/flowboard-web/browser exists

Exit Criteria (must pass before next task):

ng build succeeds (no errors)

ng serve -> http://localhost:4200 shows DaisyUI styled page

TASK_LOG.md Task 0.3 updated

TASK_LOG.md Entry: After completion, append section '## Task 0.3: Frontend Scaffold (Angular 22 Standalone + Tailwind + DaisyUI + TanStack Query + ApexCharts + SignalR)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 0.4: Environment Setup - Same Keys Local/Prod (Upstash, CloudAMQP, Cloudinary, Brevo, Gemini)

| Field | Detail |
| --- | --- |
| Objective | Configure environment files to use SAME external keys for local and prod (only API URLs differ) - you will provide the 5 keys. |
| Hours | 1h |
| Dependencies | Task 0.3 |
| Status | Pending |

Key Actions:

Create backend/Gateway.YARP/appsettings.Development.json, backend/Services/*/appsettings.Development.json with placeholders: Redis:Connection, RabbitMQ:Host, Cloudinary:*, Gemini:ApiKey, Brevo:ApiKey (same value to be filled with your provided keys)

Create backend/*/appsettings.json (prod template) with same key names for MonsterASP.net App Settings

Create frontend/flowboard-web/src/environments/environment.ts (local: apiUrl http://localhost:5000, hubUrl http://localhost:5004/hubs/board) and environment.prod.ts (prod: https://gateway-xxxxx.monsterasp.net)

Create .env.example at repo root documenting 5 keys + URLs (no real secrets)

Add note in README: 'Use same Upstash/CloudAMQP/Cloudinary/Brevo/Gemini keys for local and prod - only URLs differ'

Verify dotnet User Secrets or appsettings.Development.json not committed (.gitignore)

Deliverables:

Environment files for both local and prod (same keys, different URLs)

.env.example with documented variables

README section explaining same-key strategy

Exit Criteria (must pass before next task):

Environment files exist and are gitignored where needed

You can fill your provided keys in one place and use locally

TASK_LOG.md Task 0.4 updated

TASK_LOG.md Entry: After completion, append section '## Task 0.4: Environment Setup - Same Keys Local/Prod (Upstash, CloudAMQP, Cloudinary, Brevo, Gemini)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 0.5: TASK_LOG.md + Tasks Plan Docx Creation

| Field | Detail |
| --- | --- |
| Objective | Create this plan docx and initial TASK_LOG.md (this task) - before coding. |
| Hours | 1.5h |
| Dependencies | Task 0.1 |
| Status | Completed |

Key Actions:

Generate TASK_LOG.md at FlowBoard/TASK_LOG.md with 26 tasks tracker, template, Task 0.5 entry Completed

Generate Documents/FlowBoard_Tasks_Plan.docx (this file) with 26 detailed tasks under 6 phases

Verify Documents/FlowBoard_System_Design.docx v1.2 present alongside

Deliverables:

TASK_LOG.md with progress table 1/26 and Task 0.5 entry

FlowBoard_Tasks_Plan.docx v1.0 with all tasks

Exit Criteria (must pass before next task):

TASK_LOG.md exists at repo root

FlowBoard_Tasks_Plan.docx exists in Documents/

TASK_LOG.md marked Task 0.5 Completed

TASK_LOG.md Entry: After completion, append section '## Task 0.5: TASK_LOG.md + Tasks Plan Docx Creation' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 4. Phase 1: Identity & Auth - 6 Roles (5 Tasks - 18 Hours) — 1.1-1.5 Completed - 6 Roles incl. Client, PM Can Create Project (5 Tasks - 18 Hours)

Goal: Complete auth system with 6 roles (SuperAdmin, OrgAdmin, PM, Member, Client, Viewer) where PM can create projects. Blocks all other phases.

### Task 1.1: Identity Domain + EF Core 10 Schema (5 Tables, 6 Roles)

| Field | Detail |
| --- | --- |
| Objective | Define Users, Organizations, Workspaces, WorkspaceMembers (6-role enum), RefreshTokens domain and EF Core 10 DbContext with SQL Server schemas. |
| Hours | 4h |
| Dependencies | Phase 0 |
| Status | Pending |

Key Actions:

Create Identity.Service/Domain: User (extends IdentityUser<Guid> or BaseEntity), Organization, Workspace, WorkspaceMember (Role enum 0=Member,1=PM,2=OrgAdmin,3=Client,4=Viewer,5=SuperAdmin), RefreshToken

Create Infrastructure/AppDbContext (EF Core 10.0) with DbSets, OnModelCreating for PKs, UNIQUE indexes (Email, Slug), config for [identity] schema

Add migrations: dotnet ef migrations add InitialIdentity --project Identity.Service

Seed optional: SuperAdmin user

Deliverables:

Identity.Service.Domain + Infrastructure with 5 tables mapped to [identity] schema

EF Core 10 migration file + AppDbContext

Domain enums for 6 roles

Exit Criteria (must pass before next task):

dotnet ef migrations list shows InitialIdentity

dotnet ef database update works on LocalDB/MSSQL (creates tables)

TASK_LOG.md Task 1.1 updated

TASK_LOG.md Entry: After completion, append section '## Task 1.1: Identity Domain + EF Core 10 Schema (5 Tables, 6 Roles)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 1.2: Identity Application - JWT, Refresh, RBAC Policies (.NET10 MediatR)

| Field | Detail |
| --- | --- |
| Objective | Implement CQRS Commands/Queries for register/login/refresh, JWT generation, refresh rotation, password hashing. |
| Hours | 5h |
| Dependencies | Task 1.1 |
| Status | Pending |

Key Actions:

Install MediatR 12.4, FluentValidation 11, mapster/automapper

Create Application/Commands: RegisterCommand, LoginCommand, RefreshCommand with Handlers + Validators

Implement JwtProvider (HS256, 15m expiry, claims: sub, email, orgId, workspaceIds, roles), RefreshTokenService (64-byte random, SHA256 hashed, 7d, rotation, revoke family)

Create Policies: RequireOrgAdmin, RequirePM, RequireClient via WorkspaceMembers check

Handle password hashing via ASP.NET Identity 10.0 PasswordHasher

Deliverables:

Application layer with 3 commands + handlers, JwtProvider, Refresh service

FluentValidation for Register/Login

Policy definitions for 6 roles

Exit Criteria (must pass before next task):

Unit tests for handlers (xUnit) pass (hash, JWT claims, refresh rotation)

TASK_LOG.md Task 1.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 1.2: Identity Application - JWT, Refresh, RBAC Policies (.NET10 MediatR)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 1.3: Identity API + YARP Routing + RBAC (6 Roles)

| Field | Detail |
| --- | --- |
| Objective | Expose REST endpoints, wire YARP 2.3 gateway routing, enforce RBAC at API level. |
| Hours | 4h |
| Dependencies | Task 1.2 |
| Status | Pending |

Key Actions:

Create Api/Controllers: AuthController (/api/auth/register, login, refresh, me), OrganizationsController, WorkspacesController, UsersController

Add JWT Bearer 10.0 auth, HttpOnly Secure Cookie for refresh, CORS for http://localhost:4200 + Vercel prod

Configure YARP 2.3 yarp.json: /api/auth/* -> Identity.Service :5001, propagate X-User-Id, X-User-Role

Implement Invite endpoint: POST /api/workspaces/{id}/invite -> generate 24h token + call Brevo API (sib-api-v3-sdk 8.5) with same key local/prod

Add /health, Serilog 9.0, ProblemDetails

Deliverables:

Identity.Service API with 8 endpoints, YARP routing working

JWT auth + refresh cookie flow

Brevo invite integration (same key)

Exit Criteria (must pass before next task):

POST /api/auth/register -> 201 + cookies

POST /api/workspaces/{id}/invite -> Brevo email sent (check Brevo logs)

GET /api/workspaces requires JWT, Client role can only GET assigned

TASK_LOG.md Task 1.3 updated

TASK_LOG.md Entry: After completion, append section '## Task 1.3: Identity API + YARP Routing + RBAC (6 Roles)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 1.4: Angular Auth - Login/Register, Signals, Guards, Interceptors (DaisyUI Responsive)

| Field | Detail |
| --- | --- |
| Objective | Build Angular 22 auth pages with TanStack Query + Signals, protected routes, responsive DaisyUI forms. |
| Hours | 3h |
| Dependencies | Task 1.3 |
| Status | Pending |

Key Actions:

Create features/auth: login.component, register.component, invite-accept.component (standalone, reactive forms, DaisyUI card, responsive: single col mobile, centered desktop)

Create core/services/auth.service with Signals: currentUser = signal<User | null>(null), isOrgAdmin/currentWorkspace computed, login() via TanStack mutation

Create core/interceptors/auth.interceptor (attach Bearer), error.interceptor (401 -> refresh)

Create core/guards/auth.guard (CanActivateFn), roleGuard(['OrgAdmin','ProjectManager'])

Create app.routes.ts: /login, /register, /invite, protected / (authGuard), /admin (roleGuard)

Use TanStack Query for auth mutations, Angular Signals for UI state

Deliverables:

Angular auth pages (login/register) with DaisyUI, responsive

Auth service with Signals, interceptors, guards

Protected routing working

Exit Criteria (must pass before next task):

ng serve -> /login renders DaisyUI form, responsive on 320px/1440px

Login -> stores accessToken in Signal + HttpOnly refresh, navigates to /

Guard blocks /admin for Member/Client

TASK_LOG.md Task 1.4 updated

TASK_LOG.md Entry: After completion, append section '## Task 1.4: Angular Auth - Login/Register, Signals, Guards, Interceptors (DaisyUI Responsive)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 1.5: Brevo Invite Flow + Client Role Testing + 6-Role Verification

| Field | Detail |
| --- | --- |
| Objective | End-to-end invite for all 6 roles and verify PM can create project later (prepare for Phase 2). |
| Hours | 2h |
| Dependencies | Task 1.4 |
| Status | Pending |

Key Actions:

Test invite for each role: OrgAdmin invites PM, Member, Client, Viewer via Brevo (same key local)

Verify Client can view assigned projects + comment but cannot POST /tasks (403)

Verify PM can POST /api/workspaces/{wid}/projects (should succeed after this task's backend change)

Create postman collection for auth, add tests for 6 roles

Document role matrix in README

Deliverables:

Brevo invites working for all roles (8 emails max for test, <300/day)

Role matrix verified: PM can create projects, Client cannot

Postman collection with auth tests

Exit Criteria (must pass before next task):

Manual test: PM token -> POST /workspaces/{wid}/projects -> 201 (not 403)

Client token -> POST /tasks -> 403 Forbidden

TASK_LOG.md Task 1.5 updated, Phase 1 complete

TASK_LOG.md Entry: After completion, append section '## Task 1.5: Brevo Invite Flow + Client Role Testing + 6-Role Verification' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 5. Phase 3: Project Core - CQRS (5 Tasks - 22 Hours)

Goal: Core work management - Projects, Lists, Tasks, Comments, Activities with CQRS + MediatR, YARP, Redis cache, Angular Board (TanStack). PM can create projects verified.

### Task 2.1: Project Domain + EF Core 10 Schema (Projects, Lists, Tasks, etc.)

| Field | Detail |
| --- | --- |
| Objective | Define Project, BoardList, Task, SubTask, Comment, ActivityLog, OutboxMessage domain + DbContext with [project] schema. |
| Hours | 5h |
| Dependencies | Phase 1 |
| Status | Pending |

Key Actions:

Create Project.Service/Domain: Project (Id, WorkspaceId, Name, Key FB-3, OwnerId), BoardList (ProjectId, Position), Task (ProjectId, ListId, Title, Priority, Labels JSON, AssigneeId, Position), SubTask, Comment, ActivityLog, OutboxMessage

Create Infrastructure/ProjectDbContext (EF Core 10.0) with 7 tables, indexes (ListId+Position, AssigneeId, FULLTEXT Title), [project] schema

Add migration: dotnet ef migrations add InitialProject

Seed: 1 Project 'FlowBoard Demo' with 3 Lists (ToDo, InProgress, Done) + 12 Tasks

Deliverables:

Project domain + DbContext with 7 tables, migration, seed

Exit Criteria (must pass before next task):

dotnet ef migrations list shows InitialProject

dotnet ef database update creates tables with seed

TASK_LOG.md 2.1 updated

TASK_LOG.md Entry: After completion, append section '## Task 2.1: Project Domain + EF Core 10 Schema (Projects, Lists, Tasks, etc.)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 2.2: Project Application - CQRS MediatR 12.4 (PM Can Create Project)

| Field | Detail |
| --- | --- |
| Objective | Implement Commands/Queries for projects, lists, tasks with validators and domain events. PM can create projects. |
| Hours | 6h |
| Dependencies | Task 2.1 |
| Status | Pending |

Key Actions:

Commands: CreateProjectCommand (allowed OrgAdmin/PM), CreateBoardListCommand, CreateTaskCommand, MoveTaskCommand, AddCommentCommand, UpdateTaskCommand

Queries: GetProjectsQuery, GetTasksQuery (filter, sort, paginate), GetBoardQuery, GetActivitiesQuery

Validators: FluentValidation for CreateProject (Name required, Key unique), CreateTask (Title required)

Domain events: TaskCreated, TaskMoved, TaskCommented (publish to MassTransit later)

Policy check: CreateProject handler checks WorkspaceMembers.Role in [PM, OrgAdmin] - not just OrgAdmin

Deliverables:

Application CQRS with 10+ handlers, validators, domain events

PM create project policy implemented

Exit Criteria (must pass before next task):

Unit tests for handlers pass

PM token can create project via handler test

TASK_LOG.md 2.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 2.2: Project Application - CQRS MediatR 12.4 (PM Can Create Project)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 2.3: Project API + YARP + Upstash Redis Caching (Same Key Local/Prod)

| Field | Detail |
| --- | --- |
| Objective | Expose REST, YARP routing, Redis caching with invalidation. Use same Upstash key for local and prod. |
| Hours | 5h |
| Dependencies | Task 2.2 |
| Status | Pending |

Key Actions:

Create Api/Controllers: ProjectsController, BoardListsController, TasksController, CommentsController, ActivitiesController

Wire YARP: /api/workspaces/{wid}/projects, /api/projects/*, /api/tasks/* -> Project.Service :5002

Implement Redis caching (Upstash same key): board:{projectId} TTL 5m, tasks:{hash} TTL 2m, invalidate on Task write via Upstash Redis

Add pagination (?page, pageSize), filtering (search, assignee, priority, label), sorting, ProblemDetails

Add /health, Serilog, CorrelationId

Deliverables:

Project API with 11 endpoints, YARP routing, Upstash Redis caching (same key local/prod)

Pagination/filter/sort

Exit Criteria (must pass before next task):

GET /api/workspaces/{wid}/projects -> 200 with cache header, second call hit Redis

POST /tasks -> invalidates board cache

TASK_LOG.md 2.3 updated

TASK_LOG.md Entry: After completion, append section '## Task 2.3: Project API + YARP + Upstash Redis Caching (Same Key Local/Prod)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 2.4: Angular Board - List View + Task Cards (TanStack Query + Signals, Responsive DaisyUI)

| Field | Detail |
| --- | --- |
| Objective | Build Angular board list view (no drag-drop yet) with TanStack Query, Signals, responsive DaisyUI table/cards. |
| Hours | 4h |
| Dependencies | Task 2.3 |
| Status | Pending |

Key Actions:

Create features/board: kanban-board.component (placeholder lists), list-view.component (DaisyUI table on desktop -> cards on mobile via Tailwind responsive), task-card.component (DaisyUI card)

Use TanStack Query: injectQuery ['projects'], ['tasks', pid, filters], injectMutation for createTask with optimistic update + Signals for selectedTask

Create features/workspace: workspace.component (projects grid: 1 col mobile, 3 col desktop)

Add Angular Signals for board state: selectedProject = signal<Project>, filters = signal<Filters>

Wire environment.apiUrl (local http://localhost:5000 vs prod https://gateway-xxxxx.monsterasp.net)

Deliverables:

Angular Board list view with TanStack Query + Signals, responsive DaisyUI (1 col mobile, 3 col desktop)

Projects grid, task cards

Exit Criteria (must pass before next task):

ng serve -> /w/:wid shows projects grid responsive

/w/:wid/p/:pid/board shows lists + tasks from API, pagination works

TASK_LOG.md 2.4 updated

TASK_LOG.md Entry: After completion, append section '## Task 2.4: Angular Board - List View + Task Cards (TanStack Query + Signals, Responsive DaisyUI)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 2.5: Activity Logs + Filtering/Pagination + Postman

| Field | Detail |
| --- | --- |
| Objective | Complete audit trail and advanced query features. |
| Hours | 2h |
| Dependencies | Task 2.4 |
| Status | Pending |

Key Actions:

Implement ActivityLogs on every Task create/move/comment (fromJson/toJson, actorId)

Create GET /api/projects/{pid}/activities (paged) -> Angular activity.component (DaisyUI timeline, responsive)

Add full filtering: search (FULLTEXT), assignee, priority, label, dueDate range

Create Postman collection for Project endpoints, add pagination tests

Update README with Project API table

Deliverables:

Activity timeline working, full filtering/sorting/pagination

Postman collection

Exit Criteria (must pass before next task):

GET /activities shows timeline after task moves

Filter ?search=bug returns correct tasks

TASK_LOG.md 2.5 updated, Phase 2 complete

TASK_LOG.md Entry: After completion, append section '## Task 2.5: Activity Logs + Filtering/Pagination + Postman' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 6. Phase 4: Real-time & Messaging (3 Tasks - 14 Hours)

Goal: Real-time board sync <100ms via SignalR 10.0 + CloudAMQP + MassTransit Outbox, CDK DragDrop with Redis lock, TanStack optimistic.

### Task 3.1: CloudAMQP + MassTransit + Outbox Pattern (Same Key Local/Prod)

| Field | Detail |
| --- | --- |
| Objective | Wire RabbitMQ via CloudAMQP (same key local/prod) with MassTransit 8.3 and Outbox for reliable events. No staging. |
| Hours | 5h |
| Dependencies | Phase 2 |
| Status | Completed |

Key Actions:

Install MassTransit 8.3 + MassTransit.RabbitMQ, configure Program.cs: AddMassTransit with RabbitMQ host = CloudAMQP URL (same key local/prod), JSON serializer

Create Shared.Contracts events: TaskCreatedEvent, TaskMovedEvent (with CorrelationId, Timestamp, ActorId, ProjectId, TaskId)

Implement OutboxMessages table in ProjectDbContext, add OutboxBackgroundService (polls every 2s, publishes to CloudAMQP, marks ProcessedAt)

Configure retry: 3x immediate + delayed redelivery + _error queue, quorum durable queues

Test: Create task -> Outbox row inserted in same txn -> BackgroundService publishes -> verify CloudAMQP dashboard queue

Deliverables:

MassTransit + CloudAMQP (same key) + OutboxBackgroundService

Shared.Contracts events, durable topology

Exit Criteria (must pass before next task):

Create task -> Outbox row -> CloudAMQP dashboard shows message in flowboard.events exchange

No lost event on app restart

TASK_LOG.md 3.1 updated

TASK_LOG.md Entry: After completion, append section '## Task 3.1: CloudAMQP + MassTransit + Outbox Pattern (Same Key Local/Prod)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 3.2: Notification.Service Consumers + SignalR 10.0 Hub (Server 10.0 + JS 8.0.7)

| Field | Detail |
| --- | --- |
| Objective | Consume events and push realtime via SignalR 10.0 (server) to Angular JS client 8.0.7. |
| Hours | 5h |
| Dependencies | Task 3.1 |
| Status | Completed |

Key Actions:

Create Notification.Service: Program.cs with MassTransit consumers (TaskCreatedConsumer, TaskMovedConsumer, etc.), EF Core DbContext for Notifications table ([notification] schema)

Implement consumers: Idempotency check (EventId unique), persist Notification, then push via HubContext.Clients.Group(workspaceId).SendAsync('taskMoved', payload)

Create Hubs/BoardHub (SignalR 10.0): OnConnectedAsync validates JWT query ?access_token, adds to group workspace:{workspaceId}, Groups for 6 roles

Add Hub route: YARP yarp.json /hubs/* -> Notification.Service :5004, Configure AddStackExchangeRedis for backplane via Upstash (same key)

Add REST: GET /api/notifications (paged, unread first), PUT /api/notifications/{id}/read

Deliverables:

Notification.Service with 4 consumers + BoardHub SignalR 10.0 + REST notifications

Hub groups per workspace, backplane via Upstash

Exit Criteria (must pass before next task):

Publish TaskMoved -> Consumer persists Notification -> SignalR group receives (test via two browsers)

GET /api/notifications returns unread first

TASK_LOG.md 3.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 3.2: Notification.Service Consumers + SignalR 10.0 Hub (Server 10.0 + JS 8.0.7)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 3.3: Angular CDK DragDrop + Upstash Distributed Lock + TanStack Optimistic + SignalR Realtime

| Field | Detail |
| --- | --- |
| Objective | Make Kanban fully interactive: drag-drop, lock prevents race, optimistic update, realtime sync via TanStack invalidation. |
| Hours | 4h |
| Dependencies | Task 3.2 |
| Status | Completed |

Key Actions:

Update KanbanBoardComponent: Use Angular CDK 22 DragDrop (cdkDropList, cdkDrag), horizontal orientation, mobile snap scroll, cdkDragPreview

Implement move handler: injectMutation MoveTask with onMutate (optimistic update Signals + TanStack cache), onError (rollback), onSettled (invalidate board query)

Backend: MoveTaskCommand acquires Upstash Redis lock SET NX PX 5000 (same key local/prod) + Lua release before DB txn (prevents concurrent moves)

Create Angular boardRealtimeService: HubConnection to @microsoft/signalr 8.0.7 (hubUrl from environment), automaticReconnect, on 'taskMoved' -> queryClient.invalidateQueries(['board', pid]) or setQueryData patch

Also handle userOnline/userTyping signals with Signals

Deliverables:

Interactive Kanban: CDK DragDrop + Redis lock + TanStack optimistic + SignalR 8.0.7 realtime

boardRealtimeService with auto-reconnect

Exit Criteria (must pass before next task):

Drag task InProgress -> InProgress: Other browser updates <100ms, no lost update with 2 concurrent drags (lock)

Optimistic update visible instantly, rollback on 403

TASK_LOG.md 3.3 updated, Phase 3 complete

TASK_LOG.md Entry: After completion, append section '## Task 3.3: Angular CDK DragDrop + Upstash Distributed Lock + TanStack Optimistic + SignalR Realtime' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 7. Phase 5: Files & Charts (Gemini 2.5 Flash) & Charts (4 Tasks - 10 Hours)

Goal: File attachments via Cloudinary (same key), AI task generation via Gemini 2.5 Flash (same key), ng-apexcharts burndown, Brevo notifications.

### Task 4.1: File.Service - Cloudinary Upload (Same Key Local/Prod)

| Field | Detail |
| --- | --- |
| Objective | Handle file uploads via Cloudinary (same keys local/prod), publish FileUploaded event. |
| Hours | 3h |
| Dependencies | Phase 3 |
| Status | Pending |

Key Actions:

Create File.Service: Program.cs, Domain Attachment (Id, TaskId, Url, PublicId, Size), Infrastructure FileDbContext ([file] schema)

Install CloudinaryDotNet 1.27, configure with Cloudinary keys (same local/prod you provide), signed upload via Admin API, folder flowboard/{workspaceId}/{projectId}/{taskId}, eager w_300 thumb, 10MB limit

Create Api/Controllers/FilesController: POST /api/files/upload (multipart, mime validate, upload to Cloudinary -> save Attachment -> publish FileUploaded via MassTransit), DELETE /api/files/{id}, GET /api/tasks/{tid}/attachments

Wire YARP: /api/files/* -> File.Service :5003

Deliverables:

File.Service with Cloudinary (same key) + 3 endpoints + FileUploaded event

Folder structure + thumb eager

Exit Criteria (must pass before next task):

POST /api/files/upload (multipart jpg) -> Cloudinary secure_url returned, Attachment row created

DELETE removes from Cloudinary + DB

TASK_LOG.md 4.1 updated

TASK_LOG.md Entry: After completion, append section '## Task 4.1: File.Service - Cloudinary Upload (Same Key Local/Prod)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 4.2: Angular Attachments - DaisyUI File Input + TanStack (Responsive)

| Field | Detail |
| --- | --- |
| Objective | Build Angular file upload UI with DaisyUI, TanStack Query, responsive cards. |
| Hours | 2h |
| Dependencies | Task 4.1 |
| Status | Pending |

Key Actions:

Create features/board/attachments: attachment-list.component (DaisyUI file input, cards with w_300 thumb, progress bar), attachment-upload.service

Use TanStack Query: injectQuery ['attachments', taskId], injectMutation uploadFile (multipart) with optimistic attachment list

Add DaisyUI modal for preview, responsive: grid 1 col mobile, 3 col desktop, Tailwind file input styling

Wire environment cloudinaryCloudName for thumb transforms (f_auto,q_auto,w_600)

Deliverables:

Angular attachments UI: DaisyUI file input, responsive grid, TanStack upload with optimistic

Preview modal

Exit Criteria (must pass before next task):

Click Attach -> select jpg -> progress -> thumb appears optimistically, refresh shows persist

Responsive on 320px and 1440px

TASK_LOG.md 4.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 4.2: Angular Attachments - DaisyUI File Input + TanStack (Responsive)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 4.3: Organization Dashboard — KPIs + Charts (Org Health, ApexCharts)

| Field | Detail |
| --- | --- |
| Objective | Expand Organization Overview (keep existing) with 6 KPI cards (Workspaces/Projects/Members/Issues/Active Sprints/Completed) + 5 ApexCharts: Issues by Status Donut, Issues by Priority Bar, Issues by Workspace Bar, Activity Trend Line (14d), AI Usage Line/Bar. UI placement below existing dashboard content. |
| Hours | 5h |
| Dependencies | Task 4.2 + Phase 7 (ActivityLogs/AiUsageLogs) |
| Status | Pending |

Key Actions:

Create Project.Service/Infrastructure/GeminiClient: HttpClient to generativelanguage.googleapis.com/v1beta/models/gemini-2.5-flash:generateContent, ApiKey same local/prod you provide, System prompt: Return JSON { title, description, checklist, labels }, temp 0.6, maxOutput 800, 8s timeout, retry 1x on 429 backoff 2s

Create Application/Commands/AIGenerateTaskCommand (Gemini) with Upstash Redis app-level limit 5/min per user (prevent 15 RPM exceed), validate prompt length

Expose POST /api/tasks/{tid}/ai-generate + POST /api/projects/{pid}/tasks/ai-draft -> returns { title, description, checklist, labels }

Handle 429 from Gemini: return 429 + Retry-After to Angular (DaisyUI toast 'AI busy, retry in 30s'), no blocking

Deliverables:

Gemini 2.5 Flash integration (same key) with 5/min app limit, 2 endpoints

System prompt + JSON parse, 429 handling

Exit Criteria (must pass before next task):

POST /api/tasks/ai-draft { prompt: 'Bug login mobile' } -> { title, description, checklist } via Gemini

6th call in 60s returns app 429 (protects Gemini 15 RPM)

TASK_LOG.md 4.3 updated

TASK_LOG.md Entry: After completion, append section '## Task 4.3: Gemini 2.5 Flash AI Generate - Same Key Local/Prod (15 RPM, 1M TPM, 1500 RPD)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 4.4: Project Overview — KPIs + Charts (Burndown, Velocity, Status/Type/Priority/Assignee)

| Field | Detail |
| --- | --- |
| Objective | Enhance Project Overview (keep existing) with 5 KPI cards (Issues/Completed/In Progress/Story Points/Active Sprint) + 6 ApexCharts: Sprint Burndown Line/Area (shared), Issues by Status Donut, Issues by Type Donut/Bar, Priority Bar, Assignee Workload Bar, Sprint Velocity Bar. Reuse burndown component. |
| Hours | 5h |
| Dependencies | Task 4.3 |
| Status | Pending |

Key Actions:

Create features/board/ai-generate-modal.component (DaisyUI modal, input prompt, skeleton while Gemini, fill Reactive Form via signal, edit before save) + TanStack mutation

Install ng-apexcharts 1.8 + apexcharts 3.49, create features/activity/burndown.component (ApexCharts area, burndown from ActivityLogs, responsive), add to /admin and /w/:wid/p/:pid/activity

Update Notification.Service to send Brevo emails (sib-api-v3-sdk 8.5, same key local/prod) on TaskAssigned / Invite / Client Shared, persist EmailLogs, add Brevo template

Wire Brevo transactional API: 300/day free, fallback to in-app Notification if Brevo fails

Deliverables:

Angular AI modal + apexcharts burndown + Brevo emails (same key)

DaisyUI modal, skeleton, chart responsive

Exit Criteria (must pass before next task):

Click AI Generate -> DaisyUI modal -> prompt -> Gemini returns -> form filled via signal -> edit -> save task

Burndown chart renders on /admin, responsive

TaskAssigned -> Brevo email sent (check Brevo logs) + in-app Notification

TASK_LOG.md 4.4 updated, Phase 4 complete

TASK_LOG.md Entry: After completion, append section '## Task 4.4: Angular AI Modal + ng-apexcharts Burndown + Brevo Notifications' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 8. Phase 8: Polish & Phase 9: Production & Production Deploy (4 Tasks - 13 Hours)

Goal: Enterprise polish - rate limiting, logging, docs, 70% tests, README/Postman, Lighthouse 100%, deploy to MonsterASP.net + Vercel with same keys local/prod. No staging.

### Task 4.5: Sprints Page — Detailed Sprint Analytics (Burndown Reuse)

### Task 5.1: YARP Rate Limit + Serilog + Scalar Docs (.NET 10)

| Field | Detail |
| --- | --- |
| Objective | Keep Sprints page content, add top section with Sprint selector + shared Burndown Area (Total vs Remaining) + statistics row [Issues] [SP] [Completed] [Remaining]. Reuse burndown component from 4.4. |
| Hours | 3h |
| Dependencies | Task 4.4 |
| Status | Pending |

| Field | Detail |
| --- | --- |
| Objective | Add enterprise non-functional: rate limiting via Upstash, structured logging, aggregated docs. |
| Hours | 4h |
| Dependencies | Phase 4 |
| Status | Pending |

Key Actions:

Configure YARP 2.3 + AspNetCoreRateLimit: Global 60 req/min IP, 100 req/min per User, Gemini 5/min per user (Upstash Redis backing same key), return 429 + Retry-After

Configure Serilog 9.0 JSON + CorrelationId (Guid per request, X-Correlation-Id header propagated from YARP to downstream and to Angular interceptor), enrich with UserId/WorkspaceId, sinks Console + File

Add Scalar 2.0 / Swagger 6.6 aggregated at Gateway: /swagger shows Identity + Project + File + Notification docs, add health checks /health aggregated

Add CORS: Allow only https://flowboard.vercel.app + http://localhost:4200, HSTS, CSP headers (.NET10 middleware)

Deliverables:

YARP rate limiting (Upstash), Serilog 9.0 with CorrelationId, Scalar aggregated docs, health checks, security headers

Exit Criteria (must pass before next task):

60th request in 60s -> 429

Serilog log shows CorrelationId across Gateway -> Project

GET /swagger shows all services

TASK_LOG.md 5.1 updated

TASK_LOG.md Entry: After completion, append section '## Task 5.1: YARP Rate Limit + Serilog + Scalar Docs (.NET 10)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 5.2: Tests - xUnit 70% + Integration + Frontend (Angular)

| Field | Detail |
| --- | --- |
| Objective | Achieve 70% coverage with unit + integration + frontend tests. |
| Hours | 4h |
| Dependencies | Task 5.1 |
| Status | Pending |

Key Actions:

Create tests/Identity.Tests (xUnit + Moq + FluentAssertions): Domain, handlers, JwtProvider, refresh rotation

Create tests/Project.Tests: Domain, CQRS handlers, validators, policy PM can create project

Create Integration tests: WebApplicationFactory + TestContainers MSSQL 2022 + FakeRedis + InMemory MassTransit (MassTransit.TestFramework)

Create frontend tests: Vitest + Angular Testing Library for auth.service Signals, guards, board components

Configure Coverlet for coverage, add to GitHub Actions, badge in README

Deliverables:

Unit + Integration + Frontend tests with 70%+ coverage, Coverlet reports

GitHub Actions runs tests on ubuntu-latest

Exit Criteria (must pass before next task):

dotnet test --collect coverage -> >70% (Coverlet)

Integration tests pass with TestContainers

ng test passes

TASK_LOG.md 5.2 updated

TASK_LOG.md Entry: After completion, append section '## Task 5.2: Tests - xUnit 70% + Integration + Frontend (Angular)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 5.3: README + Postman + Lighthouse 100% Responsive

| Field | Detail |
| --- | --- |
| Objective | Polish portfolio artifacts: README, Postman collection, Lighthouse 100%, responsive verification. |
| Hours | 2h |
| Dependencies | Task 5.2 |
| Status | Pending |

Key Actions:

Update README.md: Architecture diagram (draw.io png), stack table (Angular22 + .NET10), live demo links (Vercel + MonsterASP.net), API endpoints table (33), setup steps (same keys local/prod), role matrix (PM can create), folder structure (backend/ + frontend/ sibling)

Create Postman collection: All 33 endpoints + examples (register, PM create project, Client 403, AI generate via Gemini, SignalR hub), add tests for 6 roles

Run Lighthouse on Angular: Performance 100, Accessibility 100, verify responsive on 320px/768px/1024px/1440px via Chrome DevTools, fix Tailwind breakpoints

Add .env.example, CONTRIBUTING.md

Deliverables:

README with diagram, live links, endpoints, Postman collection, Lighthouse 100% responsive on 4 breakpoints

Exit Criteria (must pass before next task):

README live demo links clickable

Postman collection imports and runs (PM create project 201, Client 403)

Lighthouse responsive 100%

TASK_LOG.md 5.3 updated

TASK_LOG.md Entry: After completion, append section '## Task 5.3: README + Postman + Lighthouse 100% Responsive' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

### Task 5.4: Production Deploy - MonsterASP.net + Vercel (Same Keys Local/Prod, No Staging)

| Field | Detail |
| --- | --- |
| Objective | Deploy to production with same external keys used locally, verify health, go live for MNC portfolio. |
| Hours | 3h |
| Dependencies | Task 5.3 |
| Status | Pending |

Key Actions:

Build backend Release: dotnet publish backend/Gateway.YARP -c Release, dotnet publish backend/Services/*, verify appsettings.Production.json routes point to prod MonsterASP.net URLs

Publish via Visual Studio FTP/Web Deploy to 5 MonsterASP.net sites (Gateway, Identity, Project, File, Notification) using same Upstash/CloudAMQP/Cloudinary/Brevo/Gemini keys as local via App Settings (Jwt__Key, Redis__Connection, RabbitMQ__Host, etc.)

Run EF Core migrations on prod SQL Server (mssql.monsterasp.net): dotnet ef database update --connection prod OR via publish profile

Deploy frontend: Vercel import frontend/flowboard-web, Framework Angular, Build npm run build, Output dist/flowboard-web/browser, Node 20, Env NG_APP_API_URL=https://gateway-xxxxx.monsterasp.net + NG_APP_HUB_URL, vercel.json SPA fallback, verify auto-deploy on push to main

Verify: GET https://gateway-xxxxx.monsterasp.net/health -> 200, GET https://gateway-xxxxx.monsterasp.net/swagger -> Scalar, Vercel https://flowboard.vercel.app -> board works, SignalR realtime across 2 browsers, k6 smoke test 10 VUs

Deliverables:

Production live: MonsterASP.net 5 sites + Vercel Angular, same keys as local, health green, Scalar docs, Vercel preview

Migrations applied on prod DB

Exit Criteria (must pass before next task):

GET prod /health -> 200 for all services

https://flowboard.vercel.app login -> PM creates project -> drag task -> other browser sync <100ms + Brevo email

README live links verified

TASK_LOG.md 5.4 updated, Phase 5 complete, project done

TASK_LOG.md Entry: After completion, append section '## Task 5.4: Production Deploy - MonsterASP.net + Vercel (Same Keys Local/Prod, No Staging)' with Why / What Used / Why Useful / What It Does / What Achieved / Future Help. No bug noise.

# 9. Dependency Graph & Order

Strict sequential order - no parallel tasks. Each task unlocks next. One task at a time.

Phase 0 (Foundation):
 0.1 Git+Structure -> 0.2 Backend .NET10 Sln -> 0.3 Frontend Angular22 -> 0.4 Env Same Keys -> 0.5 Logs (Current)

Phase 1 (Identity) - blocks all business:
 1.1 Domain Schema (6 roles) -> 1.2 App JWT/Refresh -> 1.3 API + YARP + Brevo -> 1.4 Angular Auth (Signals) -> 1.5 Role Verification (PM can create)

Phase 2 (Project Core) - depends on Phase 1:
 2.1 Domain -> 2.2 CQRS (PM create verified) -> 2.3 API + YARP + Redis (same key) -> 2.4 Angular Board (TanStack) -> 2.5 Activity

Phase 3 (Realtime) - depends on Phase 2:
 3.1 CloudAMQP + Outbox (same key) -> 3.2 Notification + SignalR 10.0 (8.0.7 JS) -> 3.3 CDK DragDrop + Lock + Realtime

Phase 4 (Files/AI/Charts):
 4.1 File Cloudinary (same key) -> 4.2 Angular Attachments -> 4.3 Gemini 2.5 Flash (same key) -> 4.4 AI Modal + ApexCharts + Brevo

Phase 5 (Polish/Deploy) - depends on Phase 4:
 5.1 Rate Limit + Serilog + Scalar -> 5.2 Tests 70% -> 5.3 README + Postman + Lighthouse -> 5.4 Prod Deploy (MonsterASP.net + Vercel, same keys)

No Staging: Local (localhost:5000/4200, but cloud keys are prod keys) -> Production (monsterasp.net + vercel.app)
Frontend outside backend: FlowBoard/backend + FlowBoard/frontend as siblings - independent deploys, shared Git.

## 9.1 Task Execution Rules

One task at a time: Do not start Task X+1 until Task X is Completed and TASK_LOG.md entry is appended.

After each completion: Update TASK_LOG.md Progress Overview table (X/26) + append new section with 6 fields. No bug noise.

Use same external keys for local and prod: Upstash, CloudAMQP, Cloudinary, Brevo, Gemini keys you provide - paste in both local appsettings and MonsterASP.net/Vercel env.

Keep frontend outside backend: Never move frontend/ inside backend/ - sibling structure is correct enterprise.

All versions latest: .NET 10.0.x, Angular 22.0.x, YARP 2.3, SignalR Server 10.0 + JS 8.0.7 (compatible), TanStack Query 5.62, ng-apexcharts 1.8.

# 10. Appendix: Conventions, Repo Structure, Hourly Estimator

## 10.1 Commit & Branch Conventions

Branches: main (prod), feature/task-0-1-git-structure, feature/task-1-1-identity-domain, etc.
Commits: feat: add Identity domain with 6 roles | chore: init backend sln | fix: correct PM create policy
Commits per task: 1-3 commits, push to feature branch -> PR -> GitHub Actions (ubuntu-latest) runs dotnet build/test + ng build -> merge to main -> Vercel auto-deploys frontend

## 10.2 Repo Structure (Final, After All Tasks)

FlowBoard/  (Git root at X:\Projects + coding\Dot Net\Full Stack Projects\FlowBoard)
├── backend/
│   ├── FlowBoard.sln (.NET 10)
│   ├── Gateway.YARP/ (YARP 2.3, Serilog 9.0, Rate Limit)
│   ├── BuildingBlocks/SharedKernel, Shared.Contracts
│   └── Services/ Identity (.NET10, 6 roles, Brevo), Project (CQRS, Outbox, Gemini), File (Cloudinary), Notification (SignalR 10.0, Brevo)
├── frontend/
│   └── flowboard-web/ (Angular 22 Standalone, Tailwind 3.4 + DaisyUI 4.12, TanStack 5.62, Signals, CDK 22, ng-apexcharts 1.8, @microsoft/signalr 8.0.7)
│       ├── src/app/core (Signals auth, interceptors, guards), shared, features, app.routes.ts, app.config.ts
│       ├── src/environments/environment.ts (local localhost:5000) / environment.prod.ts (prod monsterasp.net)
│       └── vercel.json, tailwind.config.js, angular.json
├── Documents/
│   ├── FlowBoard_System_Design.docx (v1.2)
│   └── FlowBoard_Tasks_Plan.docx (this file)
├── .github/workflows/ci.yml (ubuntu-latest builds .NET10 + Angular22)
├── TASK_LOG.md (26 tasks, updated per completion)
├── .env.example (same keys local/prod documented)
├── .gitignore, README.md

## 10.3 Hourly Estimator & When to Update TASK_LOG.md

| Week | Phase | Tasks Completed | TASK_LOG Updates |
| --- | --- | --- | --- |
| Week 1 | Phase 0 + Start Phase 1 | 0.1 - 1.2 | 4 entries |
| Week 2 | Phase 1 done + Phase 2 start | 1.3 - 2.2 | 4 entries |
| Week 3 | Phase 2 done + Phase 3 | 2.3 - 3.2 | 4 entries |
| Week 4 | Phase 3 done + Phase 4 | 3.3 - 4.2 | 3 entries |
| Week 5 | Phase 4 done + Phase 5 | 4.3 - 5.2 | 4 entries |
| Week 6 | Phase 5 Prod Deploy | 5.3 - 5.4 | 2 entries (final) |

Total 26 tasks, ~85h part-time. Each TASK_LOG.md update takes ~5 min - write Why/What Used/Why Useful/What It Does/Achieved/Future Help concisely.

— End of Tasks Plan v1.0 —  50 Tasks (38+12 SA/Polish)  •  10 Phases (0-9)  •  One Task at a Time  •  Next: Task 0.1 Git Init —

# Appendix: Enterprise Update v1.1 - Systematic Task Order

Per 04 Sep 2026 discussion: Project invite (PM + OrgAdmin) belongs to Project Service (Phase 2, Task 2.x) not Identity Service - systematic per task logs. Workspace invite (OrgAdmin, Identity Service) remains. Both use IBrevoEmailService interface (DIP) - Identity uses IBrevoEmailService for workspace invite, Project Service will have its own IBrevoEmailService for project invite with different Brevo template (You've been added to project MAR). Angular components use style: none (no internal CSS, only Tailwind + DaisyUI). Single DB flowboard with 4 schemas [identity], [project], [file], [notification] on Server=localhost. All handlers now depend on IApplicationDbContext etc., not concrete DbContext - enterprise Clean Architecture.

## Task 5.5: Phase 7: SuperAdmin Platform (10 Tasks - 32 Hours) — SA.1-SA.10 Completed Admin Dashboard (Separate /admin Layout) — FUTURE

Objective: Separate SaaS-owner layout /admin for SuperAdmin (5) to manage all organizations/members globally — OrgAdmin remains own-org only. No impersonation.

Key Actions: Create frontend admin layout with Organizations/Workspaces/Users/Activity pages guarded RequireSuperAdmin; Backend AdminController GET/DELETE admin/organizations for SuperAdmin any org; Enforce OrgAdmin own-org only for PUT/DELETE /organizations/{id}; Cascade delete workspaces/members.

Deliverables: /admin layout not inside w/:wid/p/:pid, AdminController, role checks, docs.

Exit Criteria: SuperAdmin can list/delete any org via /admin, OrgAdmin can delete/update own org only, Member cannot access /admin (403), no impersonation.

| Field | Detail |
| --- | --- |
| Objective | Separate /admin for SuperAdmin, OrgAdmin own-org only |
| Hours | 4h |
| Dependencies | Q1-Q3 company-centric + Task 5.4 |
| Status | Pending |

# Phase 2: Company-Centric Org + Custom Roles & Permissions (5 Tasks) — 6.1-6.5 Completed [MOVED from Phase 6 to Phase 2] Org + Custom Roles & Permissions (5 Tasks) — 2026-09-09

## Task 6.1: OrganizationMembers + Custom Workspace Roles DB (Clean Architecture)

Create [identity].OrganizationMembers(OrgId,UserId,Role 0/2/3) + OrganizationWorkspaceRoles(Id,OrgId,Name unique per org) + Backfill, Remove top Role dropdown, keep per-workspace checklist, Register company-centric already done, Migration 20260909

Hours 4h, Dependencies Q3 DB reset, Status Pending

| Field | Detail |
| --- | --- |
| Objective | Create [identity].OrganizationMembers(OrgId,UserId,Role 0/2/3) + OrganizationWorkspaceRoles(Id,OrgId,Name unique per org) + Backfill, Remove top Role dropdown, keep per-workspace checklist, Register company-centric already done, Migration 20260909 |
| Exit Criteria | Build 0 Error, API 200, UI shows correct |
| Deliverables | Task 6.1: OrganizationMembers + Custom Workspace Roles DB (Clean Architecture) |

## Task 6.2: Permissions Catalog & RolePermissions Matrix (24 Permissions)

Create [identity].Permissions seed 24 keys + [identity].RolePermissions join, OrgAdmin implicit all org, SuperAdmin bypass, HasPermission check in services, Seed on migration

Hours 4h, Dependencies 6.1, Status Pending

| Field | Detail |
| --- | --- |
| Objective | Create [identity].Permissions seed 24 keys + [identity].RolePermissions join, OrgAdmin implicit all org, SuperAdmin bypass, HasPermission check in services, Seed on migration |
| Exit Criteria | Build 0 Error, API 200, UI shows correct |
| Deliverables | Task 6.2: Permissions Catalog & RolePermissions Matrix (24 Permissions) |

## Task 6.3: Organization Activities (Org-Level Audit)

Create [identity].OrganizationActivities(OrgId,Actor,Action,Payload) + GET /api/organizations/{id}/activities with activity:view:org, Log MemberAdded/RoleCreated/PermissionUpdated

Hours 3h, Dependencies 6.2, Status Pending

| Field | Detail |
| --- | --- |
| Objective | Create [identity].OrganizationActivities(OrgId,Actor,Action,Payload) + GET /api/organizations/{id}/activities with activity:view:org, Log MemberAdded/RoleCreated/PermissionUpdated |
| Exit Criteria | Build 0 Error, API 200, UI shows correct |
| Deliverables | Task 6.3: Organization Activities (Org-Level Audit) |

## Task 6.4: Frontend Roles CRUD + Permissions Matrix UI

Main sidebar Roles (OrgAdmin only) table + Add/Edit/Delete modals (confirm modal) + Warning when no roles, Separate page /roles/:id/permissions matrix with checkboxes per permission group, PUT role permissions

Hours 5h, Dependencies 6.2, Status Pending

| Field | Detail |
| --- | --- |
| Objective | Main sidebar Roles (OrgAdmin only) table + Add/Edit/Delete modals (confirm modal) + Warning when no roles, Separate page /roles/:id/permissions matrix with checkboxes per permission group, PUT role permissions |
| Exit Criteria | Build 0 Error, API 200, UI shows correct |
| Deliverables | Task 6.4: Frontend Roles CRUD + Permissions Matrix UI |

## Task 6.5: Project Assignee & Activity Integration + Visibility

Task assignee dropdown = org ∩ workspace ∩ project intersection, OrganizationActivities vs ProjectActivities split, Main Activity hidden for Member, Project Activity visible all, Board realtime already fixed

Hours 3h, Dependencies 6.3-6.4, Status Pending

| Field | Detail |
| --- | --- |
| Objective | Task assignee dropdown = org ∩ workspace ∩ project intersection, OrganizationActivities vs ProjectActivities split, Main Activity hidden for Member, Project Activity visible all, Board realtime already fixed |
| Exit Criteria | Build 0 Error, API 200, UI shows correct |
| Deliverables | Task 6.5: Project Assignee & Activity Integration + Visibility |

# Phase 6: AI Intelligence (Gemini + Groq — 7 Tasks - 14 Hours) — 7.1-7.7 Completed [MOVED from Phase 7 to Phase 6] (Gemini + Groq - A/B/C/D) - 6 Tasks (14 Hours)

Goal: Add MNC-grade AI draft/enhance/criteria/breakdown with human-in-the-loop, user-selected provider (Gemini 2.5 Flash fixed + Groq llama-3.1-8b free), Redis 3/min per user (5 RPM total), AiUsageLogs analytics, separate AI folder in Project.Service (not new microservice).

| Task | Objective | Key Actions | Deliverables | Exit Criteria | Hours |
| --- | --- | --- | --- | --- | --- |
| 7.1 AI Infra + AiLogs | AI module + AiUsageLogs + providers + Redis 3/min | Create Application/AI + Infrastructure/AI, AiUsageLog entity, DbSet, Migration AddAiLogs, AddScoped IAiService/IGeminiProvider/IGroqProvider, HttpClient, Redis | AI module, AiUsageLogs migration, Providers | dotnet ef AddAiLogs + build 0W, 3rd call 429 | 3h |
| 7.2 AI Draft (A) | Draft via prompt temp detail modal without save | Issues header AI Draft btn modal prompt POST ai/draft Gemini/Groq JSON title/description/checklist/labels -> preview editable -> Create POST tasks | AI Draft modal + endpoint | Prompt Users 401 mobile -> draft -> 201 | 2.5h |
| 7.3 AI Enhance (B) | Enhance existing issue in detail modal | Description Enhance btn POST ai-enhance with title+description -> diff Current vs AI Apply sets signal pending until Save PUT | Enhance diff + Apply | Login broken -> AI returns Investigate Apply Save 200 | 2h |
| 7.4 AI Criteria (C) | Generate AC optional manual | Acceptance card under Description manual Add + Generate POST ai-criteria -> checkbox list editable Apply sets signal Save PUT | Acceptance card + AI | Password reset -> 6 ACs, Save without AI also works | 2.5h |
| 7.5 AI Breakdown (D) | Convert large issue to subtasks save-only on AI | Subtasks card Breakdown btn POST ai-breakdown -> subtasks list checkbox editable Create Selected pending until Save PUT + POST subtasks batch | Breakdown pending | Build OAuth2 -> 6 subtasks Save -> 201 | 2.5h |
| 7.6 AI Usage - Org Sidebar | Org AI Usage logs page | Main sidebar AI Usage org-level OrgAdmin only GET ai/usage?orgId GROUP BY tokens cost model selector | Org AI page | GET ai/usage org 200 | 1.5h |
| 7.7 AI Usage - Project Sidebar | Project AI Usage logs page | Project sidebar AI Usage project-level all members GET ai/usage?projectId filtered, same AiLogs | Project AI page | GET ai/usage project 200 | 1.5h |

Goal: Admin-only dashboard SuperAdmin, separate layout /admin, sidebar AI Usage/Orgs/Workspaces/Members, analytics for AI costs and org usage.

Goal: Admin-only dashboard SuperAdmin, separate layout /admin, sidebar AI Usage/Orgs/Workspaces/Members, analytics for AI costs and org usage.

| Task | Objective | Key Actions | Deliverables | Exit Criteria | Hours |
| --- | --- | --- | --- | --- | --- |
| 8.1 Admin Layout + Sidebar | Admin layout /admin SuperAdmin only | Create AdminLayoutComponent sidebar Layout, adminGuard Role 0, YARP /api/admin/*, HasDefaultSchema ai | Admin layout, sidebar | GET /admin 403 Member 200 SuperAdmin | 2h |
| 8.2 AI Admin Analytics | AI usage analytics moved from 7.6 | AiUsageLogs query GET ai/usage GROUP BY Admin page orgs using tokens cost rate limit | Admin AI page | GET ai/usage 200 | 1.5h |
| 8.3 Admin Orgs/Workspaces | Admin pages Orgs/Workspaces/Members tables | GET admin/organizations etc SuperAdmin full access | Admin pages | GET admin/orgs 200 SuperAdmin 403 OrgAdmin | 2h |

# Phase 11: Production Performance & Loader — MNC Grade (7 Tasks) — Post-Deploy 2026-09-17

Goal: Make every screen open instantly, APIs fast, and loader quiet. Each task is one focused change, verified in the browser before the next. Total 7 tasks, single commit at the end only after your approval.

## Task 11.1: Backend Reads Become Light

Objective: Make every list read cheap and paged.

Key Actions: Reads use read-only, select only needed fields, paging with enforced limits, filter/sort on DB, single set query, indexes on most filtered columns.

Exit Criteria: All list APIs return paged result, no per-row loops, indexes added, 200 OK

Hours: 2h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.2: Shared Cache and Browser Cache

Objective: Repeat opens do not rebuild.

Key Actions: Boards/tasks in shared cache short time with precise invalidation on create/move, validator for not modified, connection pooling and compression.

Exit Criteria: Second open of same board hits cache, 304 where possible

Hours: 1.5h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.3: One Shared Copy of User and Flags

Objective: Stop parallel frequent refetch.

Key Actions: Single shared copy long fresh time, no refetch on window focus, dedupe parallel, refresh only after relevant action.

Exit Criteria: One who-am-I and one flags request per session, silent refresh only on needed action

Hours: 1h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.4: Loader Becomes Quiet

Objective: Loader shows only for user actions.

Key Actions: Mark quiet background checks silent, skeleton placeholders instead of full spinner.

Exit Criteria: No loader flicker while reading

Hours: 1h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.5: Optimistic Board and Realtime

Objective: Drag feels instant.

Key Actions: Move card instantly, confirm in background, revert only on error, keep distributed lock, precise invalidation, realtime update others.

Exit Criteria: Drag settles instantly

Hours: 1.5h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.6: Frontend Bundle Becomes Light

Objective: First paint fast.

Key Actions: Lazy chunks, preload project after login, charts only inside needs, row tracking, lazy images, debounce search.

Exit Criteria: Initial bundle smaller, search debounced

Hours: 1.5h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

## Task 11.7: Verify With Metrics

Objective: Prove the gain.

Key Actions: Check payload, time to first paint, API latency, cache hit, loader count, before/after note.

Exit Criteria: Metrics recorded

Hours: 1h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

Phase 12: Post-Deploy Auth Stability — Refresh Cookie Cross-Site & Single Refresh Lock (MNC Grade) — Post-Deploy 2026-09-17

Goal: Fix Refresh token missing 401 after create workspace/update/delete and on reload. Make refresh work cross-site (Vercel -> MonsterASP) with env-aware cookie (Lax dev / None+Secure prod) single root cookie, gateway allows credentials, frontend single shared session with deduped refresh queue, no per-entity fix needed. Verified live with create workspace then reload stays logged in, no spurious refresh 401.

Task 12.1: Backend Refresh Cookie Becomes Cross-Site Aware

Objective: One refresh cookie works in both dev and prod, no duplicate.

Key Actions: Set cookie HttpOnly Secure with SameSite Lax in Development and None in Production, Path /, 7 days, single cookie, clear duplicate on auth path, forward through gateway, do not create two cookies.

Exit Criteria: Login sets one refreshToken cookie Lax dev / None prod, refresh POST sends cookie cross-site 200, no Refresh token missing

Hours: 1h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

Task 12.2: Gateway Allows Credentials Cross-Site

Objective: Browser is allowed to send cookies cross-site.

Key Actions: Enable CORS allow credentials for Vercel domains, expose Set-Cookie, forward Cookie header, keep YARP Order correct.

Exit Criteria: Preflight allows credentials, Set-Cookie visible, refresh sends Cookie header

Hours: 0.5h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

Task 12.3: Frontend Single Refresh Lock and Queue

Objective: Parallel 401s cause one refresh, not many.

Key Actions: Interceptor queues failed requests behind one refresh, withCredentials for refresh, dedup parallel, replay on success, logout only on definitive failure.

Exit Criteria: Create workspace fires one refresh at most, no duplicate 401, reload stays logged in

Hours: 1h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---

Task 12.4: Frontend Single Shared Session

Objective: One who-am-I and one flags per session, silent.

Key Actions: TanStack staleTime 5m, no window focus refetch, single shared me observable, silent X-Silent for maintenance/flags, invalidate only after relevant action.

Exit Criteria: One me and one flags per session, no burst after create/update/delete

Hours: 0.5h

Deliverables: Code change plus browser verification per task

Dependencies: Previous task in this phase

---